IMPLEMENTATION PLAN

Team Distribution & Weekly Project Schedule

Hybrid CVaR-Augmented Stochastic Programming and
Deep Reinforcement Learning for Pharmaceutical
Supply Chain Optimization under Mixed Uncertainty

# Table of Contents

1. Project Overview

2. Research Paper Title

3. Team Distribution — 3 Independent Working Groups

3.1 Group A — (M2) – Mihir Wani

3.2 Group B — (M1 + M6) – Pavan Sabnani & Pankhudi Gupta

3.3 Group C — (M3 + M4 + M5) – Devraj Srivastava, Prakhar Gupta & Shourya Gupta

4. Key Constraints & Breaks

5. Weekly Schedule — Phase 1: Foundation + Paper Sprint (Sep 1 – Oct 31)

# 1. Project Overview

This document presents the complete implementation plan for the EPICS B.Tech Major Project: "Hybrid CVaR-Augmented Stochastic Programming and Deep Reinforcement Learning for Pharmaceutical Supply Chain Optimization under Mixed Uncertainty." It covers team distribution across 3 independent working groups, a detailed weekly schedule with weekly supervisor checkpoints, exam break accommodations, and the research paper sprint strategy.

| Aspect | Details |
| --- | --- |
| Project Title | Hybrid CVaR-SP + Deep RL for Pharmaceutical SC Optimization |
| Team Size | 6 Members (M1–M6) |
| Duration | September 1, 2026 — February 27, 2027 (22 weeks) |
| Exam Break 1 | September 18 – September 28, 2026 |
| Exam Break 2 | October 10 – October 31, 2026 |
| Paper Deadline | Before October 31, 2026 |

# 2. Research Paper Title

The following title is recommended for the first research paper (to be submitted before October 31, 2026):

"A Hybrid CVaR-Augmented Stochastic Programming and Deep Reinforcement Learning Framework for Pharmaceutical Supply Chain Optimization under Mixed Uncertainty"

Alternative titles considered:

"Risk-Aware Pharmaceutical Supply Chain Optimization: Integrating Conditional Value-at-Risk with Proximal Policy Optimization"

"Bridging Operations Research and Artificial Intelligence for Healthcare Supply Chain Management under Demand and Supply Uncertainty"

Paper Type: Methodology + Preliminary Results paper (IEEE format, 6-8 pages). The paper will present the proposed hybrid framework architecture, mathematical formulation of the CVaR-augmented SP model, RL environment and PPO agent design, and preliminary SP+CVaR optimization results. Full experimental results with the hybrid system will be included in the final project report (February 2027).

# 3. Team Distribution — 3 Independent Working Groups

| Group | Size | Members | Module(s) | Working Mode |
| --- | --- | --- | --- | --- |
| Group A | 1 | M2 | Stochastic Programming + CVaR | Remote / Independent |
| Group B | 2 | M1 + M6 | Data Pipeline + System & Docs | Co-located |
| Group C | 3 | M3 + M4 + M5 | RL Environment + PPO Agent + Integration & Eval | Co-located |

## 3.1 Group A — (M2)

Module: Stochastic Programming + CVaR Optimization

Why remote-friendly: The SP+CVaR module is the most self-contained and mathematically independent component. It uses Pyomo + a solver (GLPK/CBC), has no dependency on other modules during development, and produces clean output (network parameters, safety stocks, capacities) that the other groups consume only at integration time.

| # | Deliverable | Deadline |
| --- | --- | --- |
| A1 | Two-stage Stochastic Programming model in Pyomo | Month 2 (Nov) |
| A2 | CVaR risk measure (Rockafellar-Uryasev formulation) | Month 2 (Nov) |
| A3 | Monte Carlo / Sobol scenario generator | Month 1 (Sep-Oct) |
| A4 | Solved test instances + cost vs. CVaR trade-off plots | Month 2 (Nov) |
| A5 | Output interface (JSON) with strategic parameters | Month 2 (Nov) |

Key Papers: Paper 8 (Rockafellar — CVaR), Paper 2 (Priyan & Mala — Pharma Inventory), Paper 5 (Rosen — Game Theory)

Tools: Python, Pyomo, GLPK/CBC, NumPy, SciPy, Matplotlib

## 3.2 Group B — (M1 + M6)

Module: Data Pipeline & Infrastructure + System Engineering & Documentation

M1 (data pipeline + uncertainty modeling) and M6 (system engineering + documentation) are tightly coupled support roles that underpin everyone else's work. The data pipeline feeds both the SP module and the RL environment, while system engineering ensures everything integrates. Their first deliverable — the interface specification document — is what makes all 3 groups truly independent.

| # | Lead | Deliverable | Deadline |
| --- | --- | --- | --- |
| B1 | M1 | Synthetic data generation pipeline (NegBin, Bernoulli, log-normal) | Sep (W1-W2) |
| B2 | M1 | Statistical fitting & data validation scripts | Sep (W2) |
| B3 | M1 | Calibrated parameters for SP module and RL environment | Sep (W3) |
| B4 | M6 | Git repository setup, CI, project skeleton | Sep (W1) |
| B5 | M6 | Interface specification document (JSON schemas) | Sep (W1) |
| B6 | M6 | Streamlit dashboard skeleton | Nov (W7) |
| B7 | M6 | Architecture documentation | Nov (W7) |
| B8 | M6 | Research paper skeleton (IEEE format) | Sep (W1) |
| B9 | M6 | Final report (40-60 pages) + presentation (20-25 slides) | Feb (W22) |

Key Papers: Paper 1 (Saha & Rathore — demand data), Paper 7 (Saha & Ray — patient-condition data), Paper 3 (RS review)

Tools: Python, NumPy, SciPy, Pandas, Matplotlib, Streamlit, Git, LaTeX

## 3.3 Group C — (M3 + M4 + M5)

Module: RL Environment + PPO Agent + Integration & Evaluation

The RL pipeline — environment → agent → evaluation — is the most complex and tightly coupled part of the project. M3 builds the environment, M4 trains the PPO agent in it, and M5 evaluates and integrates everything. These three modules have the strongest sequential dependencies and need rapid iteration cycles.

| # | Lead | Deliverable | Deadline |
| --- | --- | --- | --- |
| C1 | M3 | HealthcareSCEnv — Gymnasium-compatible environment | Nov (W8) |
| C2 | M3 | Environment unit tests and validation | Nov (W8) |
| C3 | M4 | PPO agent implementation using Stable-Baselines3 | Nov-Dec (W9-W10) |
| C4 | M4 | Risk-aware reward function with CVaR weighting | Dec (W10) |
| C5 | M4 | Hyperparameter tuning pipeline + TensorBoard logging | Dec (W12) |
| C6 | M4 | Baseline implementations: (s,S), risk-neutral PPO | Nov-Dec (W9-W12) |
| C7 | M5 | Hybrid integration pipeline (SP outputs → RL constraints) | Dec (W11) |
| C8 | M5 | Evaluation framework: 500+ episodes, statistical tests | Dec-Jan (W13-W15) |
| C9 | M5 | Sensitivity analysis (λ, α, disruption probability) | Jan (W15-W16) |
| C10 | M5 | Ablation studies + results visualization | Jan (W16) |

Key Papers: Paper 4 (Schulman — PPO), Paper 1 (Saha & Rathore — MARL), Paper 7 (Saha & Ray — MDP), Paper 6 (Rolf — RL in SCM review)

Tools: Python, Gymnasium, Stable-Baselines3, PyTorch, TensorBoard, NumPy, Matplotlib

# 4. Key Constraints & Breaks

| Constraint | Details |
| --- | --- |
| Exam Break 1 | September 18 – September 28 (11 days off) |
| Exam Break 2 | October 10 – October 31 (22 days off) |
| Paper Deadline | Before October 31 — paper must be ready by Oct 9 (W5) |
| Supervisor Updates | Every week — each group submits a progress report |
| Effective pre-break weeks | Only ~4 working weeks (W1–W5) before Break 2 |

⚠ CRITICAL: Only ~4 effective working weeks (W1–W5) exist before Break 2. The research paper must be completed and submitted within this window. This requires aggressive front-loading of paper-writing work alongside foundational development.

# 5. Weekly Schedule — Phase 1: Foundation + Paper Sprint (Sep 1 – Oct 9)

Dual objective: Build project foundation AND complete the research paper before Oct 31. Paper writing runs in parallel with development from Day 1.

## Week 1: September 1–7 — Project Kickoff & Interface Design

| Group | Development Tasks | Paper Work |
| --- | --- | --- |
| Group A (M2) | Set up Pyomo dev environment. Study Paper 8 (CVaR) and Paper 2. Begin mathematical formulation of two-stage SP model. | Write paper Section 3.1: SP+CVaR subsection |
| Group B (M1+M6) | M6: Set up Git repo, project structure, CI. Draft interface specification document (JSON schemas). M1: Study demand distributions. Begin coding data generator. | M6: Create paper skeleton (IEEE). Write Section 1: Introduction. M1: Prepare data description for Section 4. |
| Group C (M3+M4+M5) | M3: Design HealthcareSCEnv state/action spaces (on paper). M4: Install SB3, PyTorch, Gymnasium. Study PPO. M5: Design evaluation framework. | M3: Write Section 3.2: RL Environment. M5: Write Section 4 skeleton. |

Supervisor Checkpoint:

Git repo live with project structure

Interface spec document (draft) shared with all groups

Paper skeleton with Sections 1, 3 started

Each member has dev environment set up

## Week 2: September 8–14 — Core Development + Paper Drafting

| Group | Development Tasks | Paper Work |
| --- | --- | --- |
| Group A (M2) | Implement scenario generator (Monte Carlo). Begin coding SP model in Pyomo. Define decision variables, constraints, objective. | Finalize paper Section 3.1: SP+CVaR Mathematical Formulation |
| Group B (M1+M6) | M1: Complete synthetic data pipeline — NegBin demand, Bernoulli disruptions, log-normal lead times. Validate with statistical tests. M6: Finalize interface specs. Begin dashboard skeleton. | M6: Write Section 2: Literature Review (condense). M1: Write data methodology for Section 4. |
| Group C (M3+M4+M5) | M3: Begin coding HealthcareSCEnv — implement reset(), step(), observation space. M4: Run PPO on CartPole to validate SB3. M5: Code (s,S) baseline. | M4: Write Section 3.2: PPO Agent Design. M5: Write Section 4: Experimental Setup. |

Supervisor Checkpoint:

Data pipeline v1 producing synthetic datasets

SP model skeleton in Pyomo (compiles, not yet solving)

RL environment reset() and basic step() working

Paper Sections 1, 2, 3 (draft), 4 (skeleton) ready

Interface specs finalized and agreed by all groups

## Week 3: September 15–17 — Pre-Break Sprint (Only 3 days!)

| Group | Development Tasks | Paper Work |
| --- | --- | --- |
| Group A (M2) | Get SP model solving basic test instance in Pyomo. Verify feasibility. | Review and refine all SP-related equations in paper |
| Group B (M1+M6) | M1: Deliver calibrated parameters to M2 and M3. M6: Compile full paper draft v1. | M6: Assemble paper draft v1. Identify all gaps. |
| Group C (M3+M4+M5) | M3: Continue env coding — add demand dynamics, disruption logic. M4: Study reward shaping. M5: Prepare evaluation scripts. | All: Review and fill gaps in Sections 3 and 4. |

Supervisor Checkpoint: SP model solves at least 1 test instance

Calibrated data parameters delivered to Groups A and C

Paper draft v1 assembled — all sections present

Clear task list for W4 after the break

## EXAM BREAK 1: September 18–28

No project work during this break. Focus entirely on exams. The paper draft v1 should be circulated to all members for mental review — no formal writing expected.

## Week 4: September 29 – October 5 — Post-Break Restart + Paper Push

| Group | Development Tasks | Paper Work |
| --- | --- | --- |
| Group A (M2) | Implement CVaR in SP model. Solve multiple test instances. Generate cost vs. CVaR trade-off plots. | Finalize Section 3.1 with CVaR results. Write Section 5: SP preliminary results. |
| Group B (M1+M6) | M1: Run data validation, provide final dataset specs. M6: Incorporate feedback into paper draft v2. Create all figures/diagrams. | M6: Lead paper editing — integrate all sections, format figures. Target paper draft v2 (near-final). |
| Group C (M3+M4+M5) | M3: Continue env — add perishability, lead times. M4: Begin initial PPO training on partial env. M5: Run (s,S) baseline if env ready. | All: Refine Section 3.2. Add observations to Section 5. Write Section 6: Conclusion. |

Supervisor Checkpoint:

CVaR implemented and showing expected trade-off behavior

RL environment has core mechanics working

Paper draft v2 (near-final) ready for group review

All figures and diagrams for paper created

## Week 5: October 6–9 — Final Paper Sprint (Only 4 days!)

| Group | Development Tasks | Paper Work |
| --- | --- | --- |
| Group A (M2) | Generate final SP results for paper. Package SP output JSON for post-break use. | Final review of SP sections. Proofread full paper. |
| Group B (M1+M6) | M6: PRIORITY — Final paper editing, formatting, IEEE compliance. Prepare submission-ready PDF. M1: Final data docs. | M6 leads final paper assembly. All members proofread. |
| Group C (M3+M4+M5) | Continue env development. Document current state for post-break continuity. | Final review of RL sections. Proofread full paper. |

Pre-Break Checkpoint:

RESEARCH PAPER FINAL DRAFT READY FOR SUBMISSION

SP model complete with CVaR, output JSON packaged

RL environment partially built (will resume Nov 1)

All code committed, documented for post-break continuity

## EXAM BREAK 2: October 10–31

Paper Submission: Before October 31